Medical Center Street Work Notification

Euclid from Forest Park to Children’s Place (IOH)

Please be aware that on Tuesday, 10/11/22, Sachs Electric (ArchKey) will begin street work on the Medical Campus that includes installing a new underground fiber optic cable between Forest Park and Children’s Place, that will also include the IOH construction zone.

This work will consist of cable pulling efforts in the street through the TFC Raceway System at various times, along the following bi-directional path - Beginning at Forest Park and Euclid, TFC MH #15, and heading south through TFC MH’s 14, 13, 12, and (46 within construction zone), then turning west through the construction zone to TFC MH 47, then south into the IOH BEF.  (See attached drawing)

All ‘Construction Zone’ work will be coordinated with WUSM and Alberici.

Weather and circumstances permitting; the planned duration of this work is through close of business, Tuesday, 10/18/22.

All work will be done during the day shift, beginning daily at 07:30 a.m. and ending at 17:30 each day. The work path will include access to numerous TFC manholes. There are NO anticipated street closures involved, but intermittent lane obstructions and traffic shifts will occur.

Adhering to Federal, State, and Local transportation regulations, the Sachs crew will provide traffic and safety control to include flagmen, cones, plating (where appropriate), and warning signs during all work times. A Traffic Safety Plan for this work will be filed with BJH Environmental Health & Safety and the City of St. Louis Street Department.  To ensure worker safety, Sachs vehicles, equipped with warning lights, may be employed to block manholes as they are accessed. All Confined Space access has been permitted by BJH Environmental Health & Safety.

Please share this information with anyone you deem appropriate.

Also, please direct any questions or concerns to Tony Noto 314-304-0953.